## Slide 1: Mol-Optimizer Semester B Marathon Presentation
Amit Peled, Daniel Piro, Shahar Alon & Nofar Rozenberg

## Slide 2: Marathon Goals
Finish UI design.
Finish User Management & Runs Management.
Full API integration between Frontend & Backend.
Algorithms running in the system.
Algorithms Optimizations.
Start Testing MolOpt.

## Slide 3: UI Design
All pages in the pages in the app are set and ready to use.
All UI-Logic has been done (Which sections, components, buttons, etc. are visible to the user).

## Slide 4: User Management & Runs Management
Photo of the tasks list (admin/regular user)
Photo of the users list (for admin only)

## Slide 5: API integration between Frontend & Backend + Algorithms running in the system
(Showing a simple example from back to front)
(Explain about a complex example – such as running an algorithm, from back to front)

## Slide 6: Algorithms Optimizations
Adding threading mechanism for running algorithms.
Designing algorithm runs queue.
Updating the current algorithms code (for better running time).

## Slide 7: Future Tasks In MolOpt
Continue optimizing the algorithms.
Testing the full system (The only task we had left from the marathon).
Deploying to the BGU servers (still waiting for a server from our client).

## Slide 8: Thank You! 